Tekken 3 Inspired Fighting Game – Complete Roadmap (Scratch → Production Deployment)

Goal: Build a modern Tekken 3-inspired fighting game with:

- 2D Prototype Version

- Full 3D HD Version

- Multiplayer Support

- Mobile + PC Deployment

- AAA-style Graphics Pipeline

- Backend Infrastructure

- Analytics & Live Operations

Phase 1: Pre-Production (2–4 Weeks)

1. Game Design Document (GDD)

Define:

Core Gameplay

- 1v1 Fighting

- Health Bar System

- Timer

- Round-Based Matches

- Combo System

- Counter Attacks

- Blocking

- Throws

- Juggles

- Rage Mode

Game Modes

- Arcade Mode

- Story Mode

- Training Mode

- VS CPU

- Local Multiplayer

- Online Multiplayer

- Tournament Mode

Character Count

MVP:

- 4 Fighters

Production:

- 20+ Fighters

2. Character Design

Each Character Needs:

Visual Assets

- Face

- Hair

- Costume

- Weapon (if any)

Fighting Style

Examples:

- Karate

- Taekwondo

- Boxing

- Wrestling

- Muay Thai

- Jiu-Jitsu

Moves

For each fighter:

| Type | Count |
| --- | --- |
| Punch | 10 |
| Kick | 10 |
| Special | 5 |
| Combo | 20 |
| Throw | 5 |
| Ultimate | 2 |

Phase 2: Technology Stack

Game Engine

Recommended:

Unity 6

Reasons:

- Mobile Friendly

- Multiplayer Support

- Huge Asset Store

- HDRP + URP

Alternative:

- Unreal Engine 5

Programming

Frontend

- C#

- Unity UI Toolkit

- Cinemachine

- DOTween

Backend

- Node.js

- Express.js

- PostgreSQL

Cloud

Google Cloud

Use:

- Compute Engine

- Cloud Run

- Cloud Storage

- Firebase

- BigQuery

- Cloud Functions

Phase 3: Prototype Development

2D Fighting Game MVP

Controls

| Action | Keyboard |
| --- | --- |
| Move Left | A |
| Move Right | D |
| Jump | W |
| Crouch | S |
| Punch | J |
| Kick | K |
| Block | L |
| Special | U |
| Ultimate | I |

Systems

Implement:

Player Controller

- Movement

- Jump

- Dash

- Sprint

Combat Controller

- Punch

- Kick

- Special Move

Collision Detection

Using:

- Hitbox

- Hurtbox

Health System

100 HP

Damage:

Punch = 5
Kick = 8
Special = 15
Ultimate = 30

Phase 4: Core Combat Engine

State Machine

States:

Idle
Walk
Run
Jump
Attack
Block
Hit
Knockdown
Dead
Victory

Combo Engine

Example:

Punch
Punch
Kick
Special

Triggers:

Dragon Combo

Input Buffer

Store:

Last 20 Inputs

Needed for:

- Combo Detection

- Ultimate Detection

Frame Data System

Store:

Startup Frames
Active Frames
Recovery Frames

Example:

Punch

Startup = 4
Active = 2
Recovery = 6

Phase 5: Animation Pipeline

Character Rigging

Tools:

Blender

Create:

- Skeleton

- Bones

- IK System

Animations

Every Character:

Basic

- Idle

- Walk

- Run

- Jump

- Crouch

Combat

- Punch

- Kick

- Combo

Advanced

- Counter

- Throw

- Knockdown

Finishers

- Ultimate Attack

- Victory Pose

Phase 6: 3D HD Conversion

Character Models

High Poly

100k - 200k polygons

Game Ready

20k - 50k polygons

Textures

Use:

PBR

Maps:

- Albedo

- Roughness

- Metallic

- AO

- Normal

Resolution:

4K

Graphics

Enable:

- HDR

- SSAO

- Bloom

- Motion Blur

- Volumetric Fog

Phase 7: Arenas

Create:

Urban Arena

- Buildings

- Cars

- Rain

Temple Arena

- Statues

- Torches

Desert Arena

- Sandstorms

Snow Arena

- Dynamic Snow

Volcano Arena

- Lava

- Fire Effects

Phase 8: AI System

Beginner AI

Decision Tree

Attack
Block
Retreat

Intermediate AI

Behavior Trees

Advanced AI

Machine Learning Agents

Unity ML Agents

Learn:

- Combos

- Counters

- Movement

Phase 9: Audio System

Sound Effects

- Punch

- Kick

- Hit

- Jump

- Special Attack

Voice Acting

Each Character:

- Intro

- Taunt

- Win

- Lose

Music

Dynamic Combat Music

Layers:

Calm
Medium
Intense

Phase 10: Multiplayer Backend

Architecture

Player
   |
Load Balancer
   |
Game Server
   |
Database

Network Model

Authoritative Server

Server decides:

- Damage

- Position

- Winner

Matchmaking

Modes:

- Ranked

- Casual

- Tournament

Backend Services

Authentication

- Google Login

- Apple Login

- Email Login

Player Profile

Store:

- Name

- Rank

- Level

Match History

Store:

- Wins

- Losses

- Statistics

Phase 11: Database Design

Tables

Users

id
name
email
rank
coins

Characters

id
name
level
skin

Match History

id
winner
loser
duration

Phase 12: Monetization

Skins

- Legendary

- Epic

- Rare

Battle Pass

Levels:

1-100

In-App Purchases

- Coins

- Characters

- Costumes

Phase 13: Analytics

Track:

Player

- Retention

- Session Length

Combat

- Most Used Character

- Most Used Combo

Business

- Revenue

- Conversion Rate

Use:

- Firebase Analytics

- BigQuery

Phase 14: Testing

Unit Testing

Combat Logic

Integration Testing

Multiplayer

Performance Testing

Target:

Mobile

60 FPS

PC

120 FPS

Phase 15: DevOps Pipeline

GitHub

Repositories

Game Client
Backend
Assets

CI/CD

GitHub Actions

Pipeline:

Code Push
     ↓
Build
     ↓
Testing
     ↓
Deploy

Phase 16: Deployment

Android

Publish to:

Google Play

iOS

Publish to:

Apple App Store

PC

Publish to:

Steam

Console (Advanced)

- PlayStation

- Xbox

Final AAA Architecture

Player
   |
Unity Client
   |
Photon/FishNet Networking
   |
Game Server
   |
Node.js API
   |
PostgreSQL
   |
Redis
   |
Firebase
   |
Google Cloud

Estimated Development Timeline

| Phase | Duration |
| --- | --- |
| Pre-Production | 1 Month |
| 2D Prototype | 1 Month |
| Combat Engine | 1 Month |
| Character Pipeline | 2 Months |
| 3D Conversion | 2 Months |
| Multiplayer | 2 Months |
| Backend | 1 Month |
| Testing | 1 Month |
| Deployment | 2 Weeks |

Total MVP

6–8 Months

Full Tekken-Style HD Production Game

12–18 Months with a team of:

- 2 Gameplay Developers

- 2 3D Artists

- 1 Animator

- 1 Backend Engineer

- 1 UI/UX Designer

- 1 Sound Designer

- 1 QA Tester

This roadmap takes the project from concept to a market-ready 2D/3D fighting game with modern graphics, online multiplayer, backend services, analytics, monetization, and deployment on mobile and PC platforms.